ATHLETIXOS

Consolidated Smoke Test Checklist

Test pass for Monday, June 22, 2026

Work top to bottom — sections are ordered the way to run them tomorrow, starting from getting data in and ending with regression. Tick each box as you confirm it. Every check below was pulled from the twelve build notes (Jun 18–21) and merged so nothing repeats; where a feature was later finished, the current behavior is what's listed.

Test environment Club under test: frogempire607 — already wiped clean, so you're importing into an empty club. Sign in as the owner jramirez@frogempire607.com plus a guardian email you control — use a +alias on a real inbox you can open (you'll need to click activation links). After any deploy, hard-refresh (Cmd/Ctrl-Shift-R) so you're on the newest build.

## 1.  Before you start

Only needed if you haven't already deployed today's code. If the app is already live and current, skim and move on.

- The latest Netlify deploy shows Published (green) with your most recent commit.

- The Phase 1 and Phase 2 migrations were applied with prisma migrate deploy, in order: document signature image, message subject, tournament invoicing, and payouts. (No cap:sync needed — the mobile app loads the live web URL.)

- Hard-refresh the app so you're testing the newest build.

## 2.  Import & migration

Use a small file (5–10 rows) first to confirm the column mapping, then run the full roster.

- Members tab shows no standalone "Import CSV" button — only Import / Migrate (which opens the migration tool).

- Migration tool shows two imports: Import / Migrate Members (step 1) and Match Memberships CSV (step 2), with a 2-step explainer.

- Step 1 → Map columns includes address (Street/City/State-Region/Zip), Minor (yes/no), Guardian relationship, the membership/billing/legacy fields, and your custom fields (e.g. Graduating Class, USAW Membership). Set the Date format to match your file.

- Imported members all show PROSPECT (never ACTIVE), even rows marked "Active." Addresses and custom values are saved (open a member to confirm).

- Minors require only guardian name + email (phone optional). A single Email/Phone column is treated as the guardian's for minors.

- Add or save a minor with no athlete email → saves without error (guardian email required, guardian phone optional).

- The import completes quickly — no "Import failed" timeout — even on a large roster.

- Step 2 → upload a separate memberships CSV → it matches each row (by email or name) to a step-1 client and attaches the plan / price / billing date.

- Migration tool → Family onboarding groups shows each guardian once with their children listed underneath.

## 3.  Onboarding & activation (family flow)

- Send one invite on a family → the guardian receives one email (not one per child).

- The activation link shows the family strip ("athlete 1 of N") and the imported membership + price for child 1.

- Single-adult link: email shows their email; phone is blank or a real phone — never the email. A Create password + Confirm password pair appears; a mismatch shows "Passwords don't match"; submit is blocked until they match and are ≥8 characters.

- Guardian sets one password, confirms their info, picks a plan + payment method (card, or cash/check/later), signs any required docs → activates child 1.

- "Set up next athlete →" appears → child 2 does not ask for a password again. If a card was saved, "use the card on file for your family" appears and completes without re-entering a card. Finish each child.

- The onboarding screen shows the membership/price (and a plan picker when there's more than one option).

- "Final period already paid" member: after activation the owner profile shows the membership attached (not blank) with a non-renewing subscription.

- Re-onboarding works: delete a member, re-import and re-onboard the same email, set a new password → log in succeeds (no "invalid password").

## 4.  Approvals (owner side)

- Members → Approvals shows both kids as pending (unless marked "final period paid," which auto-completes).

- Approve each → status flips to ACTIVE, the membership shows on the profile, and a subscription exists.

- Cash/check members wait under Approvals for you to confirm before going active.

- No member is ACTIVE with a blank membership.

## 5.  Guardian / member portal

This is the screenshot bug that blocked the whole club — give it a careful pass.

- Sign in as the guardian → no "account isn't linked to a member profile" banner anywhere.

- No red "No billing account on file yet" banner at the top of Profile.

- Branded look: the header shows the club logo/name in club colors and tiles use the club accent (not the old lime green).

- "Who is this for?" profile switcher lists all children; selecting one updates Home, Schedule, Bookings, and Documents.

- Profile → Family & athlete access lists each child with the correct age, and shows "Minor" only when the child is actually under 18 (a 25-year-old is not labeled Minor).

- Pick a child and buy a membership, buy a product, register for an event, and request a private → each is attributed to that child (verify on the owner side).

- Parent adds themselves: Profile → "Add yourself as an athlete" → "Add me" → the switcher now shows You → you can browse/buy an adult membership or product for yourself.

- Schedule: date headers read "Today / Tomorrow / Sat, Jun 21" and times read like "5:30 – 6:30 PM". The Kind filter (All/Classes/Events) and day-window filter (All / Next 7 / Next 30) both work, and the in-page athlete switcher changes whose schedule shows.

- Member home shows a "Support {club}" card when the club has active donation links with a URL.

- Child Manage page: edit name / DOB / contact → Save → values persist and reflect in the Family list.

- Owner portal profile: My Account → Member portal profile → add a photo/bio, toggle "Show me on the member portal," save → the owner now appears on the member portal's Our team page.

## 6.  Cash / check billing

- Onboard a child choosing Cash (or Check) → completes without a card; the owner sees it in Approvals and can approve.

- For that cash athlete, "Manage billing" is hidden and shows "No card on file… billed at the club" — clicking nothing errors.

- For an athlete with a card, "Manage billing" still opens the Stripe portal.

## 7.  Private lessons

- Private packages: Private lessons → pick a lesson type → pick a coach/pricing option. Packs appear below the pricing option with a real price (not $0); a % or $ discount pack reflects the chosen tier and updates when you change the option.

- "Buy pack" opens Stripe checkout (no "Package not available"); after paying, credits appear on the privates page. As a parent, buying a pack for a selected child charges/credits the child.

- Unassigned request: a member requests a private with no coach → every eligible coach + the owner get an in-app DM and email ("needs a coach"); it shows as the top Action Center item (Unassigned privates). Assigning a coach clears it.

- Assigned request: only the chosen coach is emailed (unchanged) and it appears as pending-coach.

- Cash/check private → assigned coach: request a private, choose Cash (or Check), pick a coach → that coach's Privates dashboard shows the booking with a payment pending badge and a Confirm cash payment button → confirm → the badge flips to payment confirmed and the member gets a message.

## 8.  Independent child logins

- Give a child a login during onboarding or later at Profile → [child] → Controls → Send login invite → the child gets a set-password email, signs in, and sees only their own profile.

- With "require my approval" on, a paid booking by the child pauses for the guardian; the guardian buying for the child still goes straight through.

## 9.  Reassign a purchase

- Buy a membership under the wrong child → that child's Controls → Purchases → Move to [right child] → confirm it now shows under the right child on the owner side. (Schedule-tied bookings aren't reassignable — rebook instead.)

## 10.  Documents & signature pad

- A required document renders cleanly (readable, not raw HTML): create a doc with formatting, mark it required at Onboarding, open an activation link → it reads as a proper document and you must check it to continue.

- Required surfaces: a document can be marked required at Onboarding, Signup, Purchases, and Events, and shows as "must sign" in the member portal (Onboarding is enforced in activation).

- Member, self: Documents → open a required doc → a signature box appears; "Agree & sign" is disabled until you draw; Clear works; draw again → sign → the card shows "✓ Signed."

- Member, guardian: switch to a child → sign a guardian-required doc → it records as "Guardian."

- Re-sign: an expired doc shows "Re-sign document" and requires a fresh drawing.

- Onboarding: open an activation link with a required waiver → read and check each doc → a "Your signature" pad appears → submit is blocked until you sign → activation succeeds.

- Owner audit: Dashboard → Documents → a document's Signatures → each row shows the signature image, signer, relationship, date, and IP; legacy rows show "Typed acknowledgement."

- Mobile: the pad draws smoothly with a finger and the page doesn't scroll while signing.

- Validation: a large-but-reasonable image still signs; a malformed image is rejected with a clear message (not a 500).

## 11.  Messaging (two-way family)

- Parent → coach (about self): Messages → New message → pick a coach, About = "Me" → send → the coach receives it on the dashboard.

- Parent → coach (about a child): New message → About = a child → the thread shows a "For {child}" tag under "Messages for your athletes."

- No-login child: pick a child with no portal login as the subject → the tagged thread still works.

- Coach → parent: from the owner dashboard, message a minor → the guardian receives it, tagged for that child.

- Two kids, one coach: message the same coach about child A and child B → two separate tagged threads (not merged).

- Self vs child separation: a parent's own thread with a coach stays separate from the child threads with that coach.

- Disabled messaging: a controlled minor with messaging turned off sees the "managed by your guardian" banner.

- Announcements: Messaging no longer shows a duplicate Announcements tab; Communication → Announcements still works.

## 12.  Co-guardian invite

- Child Manage → "Add another guardian" → enter the email of a co-parent who has a club account → "Request sent." Owner sees it in Members → Approvals → Approve → the co-parent now sees the child and can manage them.

- Enter an email with no account → friendly "ask them to create an account first" message (not an error).

- Invite someone already linked, or yourself → friendly message, no duplicate.

## 13.  Tournaments

- Participant category: create a Tournament, set Participant category = "Weight Class" with a few options → open /e/<slug> → the dropdown appears, is required, and the choice shows under Registrations.

- Expense breakdown: create an ATTEND tournament, enable variable cost, add expense items (a mix of per-athlete + shared, with a receipt) → save.

- "Invoice all unpaid" → per-head = sum(per-athlete) + sum(shared) / attendees; the email shows the breakdown + total; receipt items are recorded; the parent sees the breakdown.

- Regression: an event with no expense items splits the single total exactly as before.

- Send-invoice date: set "Send invoices on" to today or the past and don't bill → Tournament invoice due appears in the Action Center; billing clears it.

- Official-price reminder: an OFFICIAL tournament whose registration deadline has passed with no total/items → Tournament price missing appears; setting a total or adding items clears it.

- Permissions: staff with events:view see the tournament reminders; non-events staff don't.

## 14.  Command center (dashboard)

- Action Center — the dashboard shows a "Needs your attention" card listing unassigned/pending privates, unread messages, guardian links, cancellation requests, members awaiting billing approval, event payments owed, and onboarding in progress.

- Notification bell — top-bar bell + badge on both desktop and mobile; the badge count matches the widget, opens the same list, deep links land on the right page, and resolving an item removes it.

- Permissions — staff see only permission-allowed items; the owner sees all.

- Bulk onboarding — Members → Select all prospects / Select all non-active → Send onboarding link → free JOIN links go out (no payment) and the Onboarding column flips to "Invited." Members with an active subscription are skipped (and reported). A bulk send of 100+ does not time out.

- Onboarding status column/filter reflects Not invited / Invited / Activated / Completed.

- Public membership links — Memberships → Copy link per active public plan → open /join/<slug>?m=<id> → a branded page shows the plan + pricing → Create account lands you on that plan after signup.

## 15.  Payouts

A tracking ledger only — the app records money owed and paid but never moves money. You pay out-of-band, then mark the record paid.

- Record a payout for each payee type (staff, guest clinician, contractor, event worker) → the pending total + count update and the Action Center shows "Pending payouts."

- The Staff nav now splits into Payroll and Payouts; the Payouts page has pending/paid totals, status + payee-type filters, a "Record payout" modal, and per-row Mark paid / Void / Delete.

- Link a payout to an event (kind = tournament / clinic / camp) → it shows under "For" with the event name and stays separate from the Payroll page.

- Mark paid → the row moves to PAID with method + paid date, the pending total drops, and the Action Center item clears. Void and Delete behave as expected.

- A finance-permissioned staff member can open /dashboard/staff/payouts and use the payee pickers (not just owners); a staff member without finances can't reach it.

- Regression: the Payroll page, the Contractors page, and the existing ContractorPayment flow are all unchanged.

## 16.  Regression & cross-cutting

Quick confidence pass that the new work didn't disturb what already worked.

- Owner dashboard visual is unchanged (branding is scoped to the member portal); existing widgets, bulk message/delete, and the assigned-coach private email all still work.

- Existing card-paying members can still open the billing portal and request cancellation.

- Booking a class/event and requesting a private still work for self and child.

- Owner & staff login, permission gating, and navigation are unchanged.

- iOS / Capacitor: the header, bell, and new widgets render correctly, the safe-area is intact, and there's no layout overflow.

- Build gate: npx tsc --noEmit and npm run build both pass.

## 17.  Deferred — skip for tomorrow

Planned or intentional fast-follows. They aren't in the current build, so don't spend test time on them.

- Auto-email reminder to the responsible coach on a tournament's due date (needs a cron the app doesn't have) — the in-app Action Center reminder covers it for now.

- Member-portal display of the tournament expense breakdown (the invoice email already shows it).

- Inline edit of an expense item (currently add + delete only).

- "Assign payout" shortcut on the event editor itself (today you link the event from the Payouts modal).

- Splitting the Action Center payout item into event vs contractor sub-counts (one consolidated count for now; the page filters by type).

- Migrating existing contractor payments onto the unified Payout ledger.

- Signature pad on the member signup wizard (still a typed acknowledgement there).

- Hard "block checkout/event registration until signed" for the Purchase and Event document surfaces (selectable and shown as required, but not yet gated).